Weekly Report for Week Ending 2/16/10

Capturis

Ruben Arutyunov

Sarvani Dasari  
Jamie Friedt  
Price Ketterling

# Status Summary

* Installed Angular CLI and Java to the environment
* Finished UI design and have corrections from the Sponsors to fix
* Connected our GitHub to the Project
* Creating Classes
* Using a IDE
* Presentation on Tuesday

## Top Highlights

* Working well as a team
* We had a productive meeting with our sponsors
* Receiving resources for our rest API and more details about the format of the test
* We finished setting up an environment

## Top Lowlights

* We had connection issues during the meeting
* We were unsure about the midterm dates
* We have some issues with current design that we are fixing this week
* We forgot about the SRS document section 4 being due until Monday so we spilt up the sections

# Activities, Accomplishments, and Project Effort

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **Activity** | **Description** | **Status** | **Effort** |
| Entire Team | Group meeting | Met with ourselves instead our sponsors and delegated tasks | Completed | 0.5 hr |
| Tutorials | Tutorials with Angular 2+ for those who still are not comfortable | Ongoing | 2 hr |
| Sarvani | Mock Design | Fixing the issues with design that were discussed during the meeting | Ongoing | 2 hr |
| Weekly Report | Writing and submitting the weekly report | Complete | 0.5 hr |
| Project Specification Document | Section 4.2 of the SRS document | Completed | 1 hr |
| PowerPoint | Created a PowerPoint for the presentation | Completed | 1 hr |
| Jamie | SRS | Sections 4.1,4.3 &4.5 of the SRS document | Completed | 2 hr |
| Environment | Added Angular CLI and Java | Completed | 2 hr |
| Test page | Working on a Test Angular page to match our UI design | ongoing | 2 hr |
| Ruben | Database | Has our project connected with GitHub. | Completed | 2 hrs |
| SRS | Section 4.4 of the SRS document | Completed | 2 hrs |
| Backend | Setting up Apache Ant and IntelliJ. Setting up the back end environment | Ongoing | 2hr |
| Price | Classes | Working on creating classes for the project | ongoing | 1 hr |

**Goals for Next Week**

* Fix the designs and get them approved- Sarvani
* Setting up our backend environment with IntelliJ and Apache Ant-Ruben
* Create Classes -Price
* Working on a Test Angular page to match our UI design- Jamie
* Have successful meeting with our sponsors-Team

**Risks**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **ID#** | **Status** | **Risk** | **Owner** | **Probability/ Priority** | **Impact** | **Trigger** | **Recommendation / Resolution** |
| R01 | completed | We need a specific set of goals to met  before each sprint | Ruben | 20% | We would be starting off on the wrong foot | We are given not a lot of structure to create this so we must design on our own | Constantly communicate with the sponsors to see if they like our progress and everyone is on the same page |
| R02 | ongoing | Members knowing the framework | Sarvani, Jamie & Price | Priority  50% | Steep learning curve and maybe start later than anticipated | Members not putting in the time to learn the language cause a delay in our development. | Since it’s still the beginning to start looking and familiarizing ourselves with it |
| R03 | ongoing | We were given no resources, no environment to work on either frontend or backend. | Team members | Priority  70% | We would spend a good portion of our time create the foundation of what we need to create this project. | We don’t create an environment we cant begin implementation | Ask our sponsors for tools to help set up the environments and also research an environment that everyone seems comfortable with |

**Issues**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **ID#** | **RID#** | **Status** | **Issue** | **Owner** | **Due Date** | **Impact** | **Recommendation / Resolution** |
| I01 |  | ongoing | Standard for coding | Team | 02/08 | We all won’t be using the same way and it was be messy | Set a standard for ourselves |
| I02 |  | Completed | No developing environment | Jamie | 02/08 | We can’t start development | Create it soon to beginning development |
| I04 | R03 | ongoing | Framework | Team | 02/~~15~~ 23 | Steep learning curve and maybe start later than anticipated | Since it’s still the beginning to start looking and familiarizing ourselves with it |
| I05 |  | Completed | Have an understanding for the registration page. | Sarvani | 02/16 | Currently don’t know if we have a registration page or if we need to create one | Talk to the sponsors and in the mean time create a UI design for one just in case. |
| I06 |  | ongoing | Fixing issues with the designs | Sarvani | 02/23 | Delay on creating pages | Fixing them before next Thursday so we can get them approved |

**Project Success Tracking**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Success Indicator** | 1/26 | 2/02 | 2/09 | 2/16 | 2/23 | 3/02 | 3/09 | 3/16 | 3/23 | 3/30 | 4/06 | 4/13 | 4/20 | 4/27 | 5/04 | |
| Planned deadlines are met | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |
| Goals for the projects are met | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |
| Quality control for the test is working | NA | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |
| Change control process shows minimal requests for change | NA | NA | NA | OK |  |  |  |  |  |  |  |  |  |  |  |
| Project resources are being supplied per schedule | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |
| Project team appears to be cohesive and reasonably happy | OK | OK | OK | 1 |  |  |  |  |  |  |  |  |  |  |  |
| Sponsors seem satisfied with progress of the work | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |
| Sponsors remains visibly supportive of project goals | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |
| Member of the group are delivering quality items on schedule | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |
| Risk events are under control with nothing unusual appearing | NA | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |
| Project programs are progressing according to plan | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |
| Relationships with support groups have no identifiable issues | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |

Notes:

1: A team member is having an issue with having a positive attitude during meetings with sponsors and in class