Weekly Report for Week Ending 2/23/10

Capturis

Ruben Arutyunov

Sarvani Dasari  
Jamie Friedt  
Price Ketterling

# Status Summary

* Completed Section 5 of the SRS document
* Login page design is being created
* Meeting with sponsors and redefined roles and made changed on the design of the project
* Setting but the server to connect with the backend

## Top Highlights

* Meet with each other on Monday and assigning roles to each
* Really good team work with communicating and helping each other out.
* Good meeting with sponsors and getting a lot of resources from our sponsors

## Top Lowlights

* Had some issues with GitHub at the end of last week but we figured it out.
* Having a lot of issues with the server
* The sponsors changed up a lot of the design of the project this week
* Changed the definition of the roles leaving up a little confused

# Activities, Accomplishments, and Project Effort

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **Activity** | **Description** | **Status** | **Effort** |
| Entire Team | Group meeting | Met with ourselves instead our sponsors and delegated tasks | Completed | 0.5 hr |
| Sarvani | Mock Design | Fixing the issues with design that were discussed during the meeting | Completed | 1 hr |
| Weekly Report | Writing and submitting the weekly report | Complete | 0.5 hr |
| Test page | Working on the registration page | Ongoing | 3 hr |
| Project Specification Document | Sections 5.1, 5.2, 5.3, 5.7 & 5.8 of the SRS document | Completed | 2 hr |
| Jamie | SRS | Sections 5.4,5.5 & 5.6 of the SRS document | Completed | 2 hr |
| Test page | Working on the login page and assessment page | Ongoing | 4 hr |
| Ruben | Test Page | Working on the user dashboard | Ongoing | 3 hr |
| Server | Connection our server and some connections between backend and the database | Ongoing | 2 hrs |
| Backend | Setting up Apache Ant and IntelliJ. Setting up the backend environment | Ongoing | 3 hr |
| Price | Logic | Working on the random number generator and looking up libraries | Ongoing | 2 hr |
| Classes | Working on creating classes for the project | Completed | 1 hr |

**Goals for Next Week**

* Creating the registration page -Sarvani
* Creating the login and assessment page- Jamie
* Creating the userdash board and set up intelliJ - ruben
* try to contact Guy about the server – Jamie and Ruben
* Figure the server stuff out with intelliJ with a meeting with Royce on Tuesday – Jamie and Ruben
* Research libraries and make a random number generator for the test - Price

**Risks**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **ID#** | **Status** | **Risk** | **Owner** | **Probability/ Priority** | **Impact** | **Trigger** | **Recommendation / Resolution** |
| ~~R01~~ | ~~completed~~ | ~~Cheating on the test~~ | ~~Sponsor~~ | ~~30%~~ | ~~An accurate result for an applicant~~ | ~~A unusually high score~~ | ~~If unusual, they come into the facility to retake the test~~  If the score is strangely high than they would be asked to come in and the test in their facility |
| R02 | ongoing | We need a specific set of goals to met  before each sprint | Ruben | 20% | We would be starting off on the wrong foot | ~~We are given not a lot of structure to create this so we must design on our own~~  Started a new sprint and we have new definition of the project | Constantly communicate with the sponsors to see if they like our progress and everyone is on the same page |
| R03 | ~~Closed~~ | ~~Members knowing the framework~~ | ~~Sarvani, Jamie & Price~~ | ~~Priority~~  ~~50%~~ | ~~Steep learning curve and maybe start later than anticipated~~ | ~~Members not putting in the time to learn the language cause a delay in our development. Need to well versed by 02/16~~ | ~~Since it’s still the beginning to start looking and familiarizing ourselves with it~~  Most of use are creating a page in angular |
| ~~R04~~ | ~~Closed~~ | ~~We were given no resources, no environment to work on either frontend or backend.~~ | ~~Team and members~~ | ~~Priority~~  ~~70%~~ | ~~We would spend a good portion of our time create the foundation of what we need to create this project.~~ | ~~We don’t create an environment we cant begin implementation need it by 02/09~~ | ~~Ask our sponsors for tools to help set up the environments and also research an environment that everyone seems comfortable with~~  We have created our environments and begun the project |
| R05 | ongoing | Server | Ruben | Priority  60% | We are not able to connect everything and the project is created locally | We are using a IDE are not comfortable with and are having issues with the server | We are emailing GUY and having a 1-1 with Royce to get some help |

**Issues**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **ID#** | **RID#** | **Status** | **Issue** | **Owner** | **Due Date** | **Impact** | **Recommendation / Resolution** |
| I01 |  | ongoing | Standard for coding | Team | ~~02/08~~  03/02 | We all won’t be using the same way and it was be messy | Set a standard for ourselves because we have all just started coding s we can see what others coding practices are |
| ~~I02~~ |  | ~~Completed~~ | ~~No developing environment~~ | ~~Jamie~~ | ~~02/08~~ | ~~We can’t start development~~ | ~~Create it soon to beginning development~~  We have created a front end and backend environment |
| ~~I04~~ | ~~R03~~ | ~~Completed~~ | ~~Framework~~ | ~~Team~~ | ~~02/15 23~~ | ~~Steep learning curve and maybe start later than anticipated~~ | ~~Since it’s still the beginning to start looking and familiarizing ourselves with it~~  Three of the us have starting development on Angular |
| ~~I05~~ |  | ~~Completed~~ | ~~Have an understanding for the registration page.~~ | ~~Sarvani~~ | ~~02/16~~ | ~~Currently don’t know if we have a registration page or if we need to create one~~ | ~~Talk to the sponsors and in the mean time create a UI design for one just in case.~~  Talk to the sponsors and worked out the definition |
| ~~I06~~ |  | ~~Completed~~ | ~~Fixing issues with the designs~~ | ~~Sarvani~~ | ~~02/23~~ | ~~Delay on creating pages~~ | ~~Fixing them before next Thursday so we can get them approved~~ |
| I07 |  | ongoing | Definition of the project | Team | 03/02 | We are confused because the sponsors changed the design and the roles of the project and we need them redefined for the new design they want | Create the new pages and see if this matches what they wants and ask for a more clear understanding of the roles and project design especially for the test. |
| I08 |  | ongoing | Server connections | Ruben  and Jamie | 03/02 | The connections between the server and backend is not working | Working with Guy to get help as well as meeting Royce one-one to get help on Tues. |

**Project Success Tracking**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Success Indicator** | 1/26 | 2/02 | 2/09 | 2/16 | 2/23 | 3/02 | 3/09 | 3/16 | 3/23 | 3/30 | 4/06 | 4/13 | 4/20 | 4/27 | 5/04 | |
| Planned deadlines are met | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |
| Goals for the projects are met | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |
| Quality control for the test is working | NA | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |
| Change control process shows minimal requests for change | NA | NA | NA | OK | OK |  |  |  |  |  |  |  |  |  |  |
| Project resources are being supplied per schedule | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |
| Project team appears to be cohesive and reasonably happy | OK | OK | OK | 1 | 1 |  |  |  |  |  |  |  |  |  |  |
| Sponsors seem satisfied with progress of the work | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |
| Sponsors remains visibly supportive of project goals | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |
| Member of the group are delivering quality items on schedule | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |
| Risk events are under control with nothing unusual appearing | NA | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |
| Project programs are progressing according to plan | OK | OK | OK | OK | 2 |  |  |  |  |  |  |  |  |  |  |
| Relationships with support groups have no identifiable issues | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |

Notes:

1: Certain Team members behavior is hurting other peoples feelings and it distracting during Sponsor meeting

2: The project definition changed this week and we are left a little confused but working on creating the new design