Weekly Report for Week Ending 2/9/10

Capturis

Sarvani Dasari  
Ruben Arutyunov  
Jamie Friedt  
Price Ketterling

# Status Summary

* Researching the tools we are using. Like Angular 2+, Postgress and Type Script
* Set up all the database and diagrams
* Designed all the pages for Mock UI
* Developed an environment to work on

## Top Highlights

* Working well as a team
* We got our diagrams approved by our Sponsors for the database
* We finished setting up an environment

## Top Lowlights

* We did not meet with our sponsors

# Activities, Accomplishments, and Project Effort

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **Activity** | **Description** | **Status** | **Effort** |
| Entire Team | Group meeting | Met with ourselves instead our sponsors and delegated tasks | Completed | 0.5 hr |
| Download all the tools needed for the project | Download the software that is needed if not | Ongoing | 2 hr |
| Sarvani | Mock Design | Finished the design for the Sponsors and will email them to them | Completed | 3 hr |
| Weekly Report | Writing and submitting the weekly report | Complete | 0.5 hr |
| Project Specification Document | Updating with the new information | Completed | 0.5 hr |
| Powerpoint | Creating a Powerpoint for the Presentation on Tuesday | ongoing | 1 hr |
| Jamie | Tools Assignment | Looking at the resources and finishing the Tools Assignment | Completed | 0.5 hr |
| Environment | Developed the environment that we will be working on | Completed | 2 hr |
| Ruben | Database | Finished setting up the database and designed the diagrams and gotten approval from the Sponsors | Completed | 3 hrs |
| Environment | Worked with Jamie on setting up the environment | Completed | 3 hrs |
| Jamie | Classes | Working on creating classes for the project | ongoing | 1 hr |

**Goals for Next Week**

* Start the actual coding part of the project
* Give an awesome presentation on Tuesday
* Have successful meeting with our sponsors

**Risks**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **ID#** | **Status** | **Risk** | **Owner** | **Probability/ Priority** | **Impact** | **Trigger** | **Recommendation / Resolution** |
| R01 | ongoing | Cheating on the test | Sponsor | 30% | An accurate result for an applicant | A unusually high score | If unusual, they come into the facility to retake the test |
| R02 | ongoing | Structure, we need a defined one | Ruben | 20% | We would be starting off on the wrong foot | We are given not a lot of structure to create this so we must design on our own | Constantly communicate with the sponsors to see if they like our progress |
| R03 | ongoing | Members knowing the framework | Sarvani, Jamie & Price | 70% | Steep learning curve and maybe start later than anticipated | Members not picking it up fast | Since it’s still the beginning to start looking and familiarizing ourselves with it |
| R04 | ongoing | Communication within the team & Sponsors | Team members | 50% | Miscommunication and people being on different pages and causing problems | Not telling people if there are issues | Constantly communicate with the team and sponsors to see if they like our progress |

**Issues**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **ID#** | **RID#** | **Status** | **Issue** | **Owner** | **Due Date** | **Impact** | **Recommendation / Resolution** |
| I01 |  | ongoing | Standard for coding | Team | 02/08 | We all won’t be using the same way and it was be messy | Set a standard for ourselves |
| I02 |  | Completed | No developing environment | Jamie | 02/08 | We can’t start development | Create it soon to beginning development |
| I04 | R03 |  | Framework | Team | 02/15 | Steep learning curve and maybe start later than anticipated | Since it’s still the beginning to start looking and familiarizing ourselves with it |
| I05 |  | ongoing | Have an understanding for the registration page. | Sarvani | 02/16 | Currently don’t know if we have a registration page or if we need to create one | Talk to the sponsors and in the mean time create a UI design for one just in case. |

**Project Success Tracking**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Success Indicator** | 1/26 | 2/02 | 2/09 | 2/16 | 2/23 | 3/02 | 3/09 | 3/16 | 3/23 | 3/30 | 4/06 | 4/13 | 4/20 | 4/27 | 5/04 | |
| Planned deadlines are met | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |  |
| Goals for the projects are met | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |  |
| Quality control for the test is working | NA | OK | OK |  |  |  |  |  |  |  |  |  |  |  |  |
| Change control process shows minimal requests for change | NA | NA | NA |  |  |  |  |  |  |  |  |  |  |  |  |
| Project resources are being supplied per schedule | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |  |
| Project team appears to be cohesive and reasonably happy | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |  |
| Sponsors seem satisfied with progress of the work | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |  |
| Sponsors remains visibly supportive of project goals | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |  |
| Member of the group are delivering quality items on schedule | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |  |
| Risk events are under control with nothing unusual appearing | NA | OK | OK |  |  |  |  |  |  |  |  |  |  |  |  |
| Project programs are progressing according to plan | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |  |
| Relationships with support groups have no identifiable issues | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |  |

Notes:

1: We did not meet with our sponsors with week

2: