Weekly Report for Week Ending 03/09/18

Capturis

Ruben Arutyunov

Sarvani Dasari  
Jamie Friedt  
Price Ketterling

# Status Summary

* Completed registration page, assessment page, results page and user dashboard
* Completed the midterm presentation
* Completed the Sprint report

## Top Highlights

* Figured out the connections
* Completed our goals for the presentation
* Completed the presentation and practiced a lot

## Top Lowlights

* Had issues with PowerPoint and a lot of discussion
* Our sponsors weren’t able to come to our meeting
* We get the timer working perfectly

# Activities, Accomplishments, and Project Effort

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **Activity** | **Description** | **Status** | **Effort** |
| Entire Team | Group meeting | Met with ourselves instead our sponsors and delegated tasks | Completed | 0.5 hr |
| Sarvani | Presentation | Working on the PowerPoint presentation for Midterm | Completed | 3 hr |
| Sprint Report | The second sprint report about our progress | Completed | 1 hr |
| Weekly Report | Writing and submitting the weekly report | Complete | 0.5 hr |
|  | Test pages | Tweaking the looks of the pages | Ongoing | 3 hr |
| Jamie | Test Page | F Assessment page and routing (NPM) | Completed | 2 hr |
| Test page | Finished login page | Completed | 2 hr |
| Testing | Finished the results page and registration | Completed | 2 hr |
| Pages | Manager page and administration page | Ongoing | 2 hr |
| Ruben | Test Page | Working on the user dashboard | Completed | 3 hr |
| Server | Connection our server and some connections between backend and the database | Completed | 2 hrs |
| Backend | Setting up Apache Ant and IntelliJ. Setting up the backend environment | Completed | 3 hr |
| Database | Getting information from the login page and registration page into the database | Ongoing | 2 hr |
| Price | Logic | Working on the random number generator and looking up libraries | Completed | 2 hr |
| timer | Working on the timer | Ongoing | 2 hr |
|  | Captcha | Figure out how to add captcha | Ongoing | 2 hr |

**Goals for Next Week**

* Add Captcha and timer -Price
* Create the manager and admin page - Jamie
* Getting the database to flow with the pages - Ruben
* Tweaking the pages to make them look polished- Sarvani

**Risks**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **ID#** | **Status** | **Risk** | **Owner** | **Probability/ Priority** | **Impact** | **Trigger** | **Recommendation / Resolution** |
| ~~R01~~ | ~~completed~~ | ~~Cheating on the test~~ | ~~Sponsor~~ | ~~30%~~ | ~~An accurate result for an applicant~~ | ~~A unusually high score~~ | ~~If unusual, they come into the facility to retake the test~~  If the score is strangely high than they would be asked to come in and the test in their facility |
| R02 | ongoing | We need a specific set of goals to met  before each sprint | Ruben | 20% | We would be starting off on the wrong foot | ~~We are given not a lot of structure to create this so we must design on our own~~  Started a new sprint and we have new goals | Constantly communicate with the sponsors to see if they like our progress and everyone is on the same page |
| R03 | ~~Closed~~ | ~~Members knowing the framework~~ | ~~Sarvani, Jamie & Price~~ | ~~Priority~~  ~~50%~~ | ~~Steep learning curve and maybe start later than anticipated~~ | ~~Members not putting in the time to learn the language cause a delay in our development. Need to well versed by 02/16~~ | ~~Since it’s still the beginning to start looking and familiarizing ourselves with it~~  Most of use are creating a page in angular |
| ~~R04~~ | ~~Closed~~ | ~~We were given no resources, no environment to work on either frontend or backend.~~ | ~~Team and members~~ | ~~Priority~~  ~~70%~~ | ~~We would spend a good portion of our time create the foundation of what we need to create this project.~~ | ~~We don’t create an environment we cant begin implementation need it by 02/09~~ | ~~Ask our sponsors for tools to help set up the environments and also research an environment that everyone seems comfortable with~~  We have created our environments and begun the project |
| R05 | ~~Closed~~ | ~~Server~~ | ~~Ruben~~ | ~~Priority~~  ~~60%~~ | ~~We are not able to connect everything and the project is created locally~~ | ~~We are using a IDE are not comfortable with and are having issues with the server~~ | ~~We are emailing GUY and having a 1-1 with Royce to get some help~~  We met with Royce twice and spoke and figure our issues with the server and Maven |
| R06 | ongoing | Designing pages | Team | Priority  80% | We are not going to have one cohesive design since everyone is working on different pages 03/30 | We are all doing different pages so we might not get the same cohesive design across | We are meeting on Monday to make sure everything is cohesive and constantly putting our progress on GitHub |
| ~~R07~~ | ~~Completed~~ | ~~NodeJS vs Java~~ | ~~Ruben~~ | ~~Priority~~  ~~90%~~ | ~~We are unsure what is the correct method and it is making the routing process a little slow~~ | ~~Ruben is talking to Price and deciding that is the best~~ | ~~They are talking it over and deciding this afternoon~~ |
| R08 | Ongoing | Database flow | Ruben and Jamie | Priority  80% | We wouldn’t be able to show accurate results | We are working on the connections and having them connection with the database | Keep working on it and see if Royce can send us some tools/resources |

**Issues**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **ID#** | **RID#** | **Status** | **Issue** | **Owner** | **Due Date** | **Impact** | **Recommendation / Resolution** |
| I01 |  | ongoing | Standard for coding | Team | ~~02/08~~  03/23 | We all won’t be using the same way and it was be messy | ~~Set a standard for ourselves because we have all just started coding s we can see what others coding practices are~~  Royce(technical mentor) has set up standards that we still need to talk about and as a team need to discuss as well |
| ~~I02~~ |  | ~~Completed~~ | ~~No developing environment~~ | ~~Jamie~~ | ~~02/08~~ | ~~We can’t start development~~ | ~~Create it soon to beginning development~~  We have created a front end and backend environment |
| ~~I03~~ | ~~R03~~ | ~~Completed~~ | ~~Framework~~ | ~~Team~~ | ~~02/15 23~~ | ~~Steep learning curve and maybe start later than anticipated~~ | ~~Since it’s still the beginning to start looking and familiarizing ourselves with it~~  Three of the us have starting development on Angular |
| ~~I04~~ |  | ~~Completed~~ | ~~Have an understanding for the registration page.~~ | ~~Sarvani~~ | ~~02/16~~ | ~~Currently don’t know if we have a registration page or if we need to create one~~ | ~~Talk to the sponsors and in the mean time create a UI design for one just in case.~~  Talk to the sponsors and worked out the definition |
| ~~I05~~ |  | ~~Completed~~ | ~~Fixing issues with the designs~~ | ~~Sarvani~~ | ~~02/23~~ | ~~Delay on creating pages~~ | ~~Fixing them before next Thursday so we can get them approved~~  We got them approved |
| ~~I06~~ |  | ~~ongoing~~ | ~~Definition of the project~~ | ~~Team~~ | ~~03/02~~ | ~~We are confused because the sponsors changed the design and the roles of the project and we need them redefined for the new design they want~~ | ~~Create the new pages and see if this matches what they wants and ask for a more clear understanding of the roles and project design especially for the test.~~  We met as a group and clarified it and spoke with the Sponsors and they agreed |
| ~~I07~~ |  | ~~Completed~~ | ~~Server connections~~ | ~~Ruben~~  ~~and Jamie~~ | ~~03/02~~ | ~~The connections between the server and backend is not working~~  ~~03/01~~ | ~~Working with Guy to get help as well as meeting Royce one-one to get help on Tues.~~  We met with Royce twice and spoke and figure our issues with the server and Maven |
| ~~I08~~ |  | ~~Completed~~ | ~~Node vs Java~~ | ~~Ruben and Price~~ | ~~03/02~~ | ~~Since we were having issue with the backend connections we were going to hardcode it but we found that we could use NodeJS but we figured out the connection we are deciding~~ | ~~Ruben is going to decide which one is easier for everyone to use~~  We are using NodeJS |
| I09 |  | ongoing | Timer | Price | 03/23 | We don’t have the timer working a hundred percent right now cause the test to be slightly inaccurate | We are working on implementing it better |
| I10 | R08 | Ongoing | Making the data flow through all pages and interact with the database | Ruben | 03/30 | We don’t have the pages interacting which means it won’t be able to show results and interact | We are working on the connections between the pages and the database |

**Project Success Tracking**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Success Indicator** | 1/26 | 2/02 | 2/09 | 2/16 | 2/23 | 3/02 | 3/09 | 3/16 | 3/23 | 3/30 | 4/06 | 4/13 | 4/20 | 4/27 | 5/04 | |
| Planned deadlines are met | OK | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |  |
| Goals for the projects are met | OK | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |  |
| Quality control for the test is working | NA | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |  |
| Change control process shows minimal requests for change | NA | NA | NA | OK | OK | OK | OK |  |  |  |  |  |  |  |  |
| Project resources are being supplied per schedule | OK | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |  |
| Project team appears to be cohesive and reasonably happy | OK | OK | OK | 1 | 1 | 1 | OK |  |  |  |  |  |  |  |  |
| Sponsors seem satisfied with progress of the work | OK | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |  |
| Sponsors remains visibly supportive of project goals | OK | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |  |
| Member of the group are delivering quality items on schedule | OK | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |  |
| Risk events are under control with nothing unusual appearing | NA | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |  |
| Project programs are progressing according to plan | OK | OK | OK | OK | 2 | 2 | OK |  |  |  |  |  |  |  |  |
| Relationships with support groups have no identifiable issues | OK | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |  |

Notes: